Sprint Review and Retrospective

SNHU Travel Application - Scrum-Agile Pilot

ChadaTech

Mason Butler

Software Development Life Cycle

2/20/2026

ChadaTech initiated a pilot transition from a traditional waterfall development model to a Scrum-Agile framework during the development of the SNHU Travel application. This project required adaptive planning, stakeholder collaboration, and iterative development to meet evolving requirements. As Scrum Master, I facilitated Scrum ceremonies and guided the team through the software development life cycle (SDLC) within an Agile environment. This Sprint Review and Retrospective evaluates team role contributions, user story completion, adaptability to change, communication effectiveness, organizational tools, and the overall effectiveness of Scrum-Agile for this project.

Applying Roles Within the Scrum Team

Scrum defines three primary roles: Product Owner, Scrum Master, and Developers (Schwaber & Sutherland, 2020).

Product Owner

The Product Owner ensured the product backlog reflected stakeholder priorities and business value. For example, during Sprint 2, stakeholders requested enhanced filtering capabilities for destination searches. The Product Owner refined acceptance criteria and reprioritized backlog items to align with client goals. This ensured value-driven development and minimized unnecessary work.

Scrum Master

As Scrum Master, I facilitated Sprint Planning, Daily Scrums, Sprint Reviews, and Retrospectives. I removed impediments such as unclear API documentation during third-party booking integration by organizing focused clarification sessions. I also protected the team from scope creep by ensuring new requests were evaluated and added to the backlog rather than inserted mid-sprint.

Developers

The Development Team self-organized to complete user stories within each sprint. For instance, backend and frontend developers collaborated simultaneously to build and test the travel booking confirmation system. Their cross-functional collaboration reduced delays and increased product quality.

Clearly defined roles improved accountability and transparency. Without that structure, we likely would have experienced confusion around ownership, especially when priorities shifted mid-project.

Completing User Stories Through Agile SDLC

The Agile SDLC differs from traditional linear models by delivering incremental product value (PMI, 2021). The SNHU Travel application was developed through iterative sprints that included:

- Backlog refinement

- Sprint Planning

- Development and testing

- Sprint Review

- Retrospective

User stories were written in the format:

“As a traveler, I want to compare travel packages so that I can select the best option within my budget.”

Stories were broken into manageable tasks and assigned during Sprint Planning. The Definition of Done required functionality, testing, and stakeholder approval before completion.

During Sprint Review meetings, stakeholders provided immediate feedback. For example, after reviewing the initial booking interface, stakeholders requested a simplified checkout process. The team incorporated these refinements into the next sprint without disrupting overall progress.

The iterative Agile approach ensured continuous delivery of functional software rather than waiting for full system completion.

Handling Interruptions and Changing Direction

Midway through development, SNHU Travel requested a promotional discount feature to attract new customers. This represented a significant shift in project priorities.

Using Scrum principles, the Product Owner reprioritized the backlog, and the team planned the new feature into the next sprint. Lower-priority features were deferred.

In a waterfall model, this change would have required revisiting requirement documentation and potentially redesigning completed phases (Kerzner, 2022). Agile’s flexibility allowed the team to respond efficiently to change without restarting development.

This adaptability demonstrates one of Agile’s core strengths: responsiveness to evolving customer needs (Rigby et al., 2020).

Communication Effectiveness

Communication was structured through formal Scrum events:

Daily Scrums

Each team member shared progress, next steps, and blockers. This created transparency and early issue detection.

Sprint Reviews

Demonstrations of working increments allowed stakeholders to provide targeted feedback, strengthening collaboration.

Retrospectives

The team discussed:

- What worked well (clear backlog prioritization, collaborative coding)

- What needs improvement (clearer acceptance criteria)

- Action items (scheduled backlog refinement meetings)

These structured communication practices fostered trust, accountability, and continuous improvement.

Organizational Tools and Scrum Principles

The team utilized:

- Product Backlog

- Sprint Backlog

- Task Board

- Burndown Chart

Sprint Planning aligned expectations.

Daily Scrums maintained progress visibility.

Sprint Reviews validated stakeholder satisfaction.

Retrospectives improved team processes.

These tools reinforced Scrum principles of transparency, inspection, and adaptation (Schwaber & Sutherland, 2020).

Evaluating the Scrum-Agile Approach

Pros

- Flexibility in responding to change

- Continuous stakeholder feedback

- Incremental value delivery

- Improved team collaboration

- Reduced risk through iterative testing

Cons

- Requires strong stakeholder engagement

- Less predictable long-term timelines

- Demands disciplined team participation

Was Scrum-Agile the Best Approach?

For the SNHU Travel project, Scrum-Agile was the most effective methodology. The project required evolving requirements, user experience refinement, and ongoing stakeholder collaboration. Agile supported adaptability and customer-focused development.

However, for highly regulated projects with fixed requirements, waterfall may still be appropriate.

Overall, the pilot demonstrated that transitioning to Scrum-Agile could enhance innovation, responsiveness, and team cohesion at ChadaTech.

References

Kerzner, H. (2022). Project management: A systems approach to planning, scheduling, and controlling (13th ed.). Wiley.

Project Management Institute. (2021). Agile practice guide. PMI.

Rigby, D. K., Sutherland, J., & Takeuchi, H. (2020). Embracing agile. Harvard Business Review, 98(3), 40–50.

Schwaber, K., & Sutherland, J. (2020). The Scrum Guide. Scrum.org.

VersionOne. (2021). 15th annual state of agile report. Digital.ai.